# 90-Day Sprint Plan

UAE Professional Events Platform — From Zero to Live

# Executive Summary

This 90-day plan takes you from concept to a live, growing platform with real events, real users, and the foundation for monetization. The plan is aggressive but achievable for a focused solo operator. Each week has specific deliverables and success metrics.

## Key Milestones

| Day | Milestone | Success Metric |
| --- | --- | --- |
| Day 14 | MVP live with 50+ events | Site accessible, events display |
| Day 30 | Email capture + first newsletter | 100 email subscribers |
| Day 45 | 200+ events, 3 verticals active | First organic search traffic |
| Day 60 | First direct organizer submissions | 5+ organizers submitting |
| Day 75 | Vertical site launched (Healthcare) | Ranking for niche keywords |
| Day 90 | Growth flywheel validated | 500 subscribers, 1000 visits/mo |

# Phase 1: Foundation (Weeks 1-4)

Goal: Live MVP with 100+ events and email capture

## Week 1: Infrastructure Setup

Theme: "Get the foundation right"

- Day 1-2: Domain registration + Vercel project setup

- Day 2-3: Airtable base creation with Event schema

- Day 3-4: n8n deployment on Railway

- Day 4-5: First scraper: Eventbrite UAE (API)

- Day 6-7: Second scraper: Meetup UAE

✓ Week 1 Exit Criteria: Scrapers running daily, 30+ events in database

## Week 2: MVP Frontend

Theme: "Ugly but functional"

- Day 8-9: Next.js project with Tailwind CSS

- Day 9-10: Homepage with event listing (fetch from Airtable)

- Day 10-11: Category filter (Healthcare, Finance, Tech, etc.)

- Day 11-12: Individual event page with structured data

- Day 13-14: Deploy to Vercel, custom domain

✓ Week 2 Exit Criteria: Live site at custom domain, 50+ events visible

## Week 3: Email & More Sources

Theme: "Build the asset"

- Day 15-16: Email signup form (Resend/Loops integration)

- Day 16-17: Welcome email automation

- Day 17-18: Third scraper: Dubai Chamber of Commerce

- Day 18-19: Fourth scraper: DIFC events

- Day 20-21: AI categorization workflow (Claude in n8n)

✓ Week 3 Exit Criteria: Email capture working, 100+ events, automated categorization

## Week 4: Polish & First Newsletter

Theme: "Ready for humans"

- Day 22-23: Search/filter improvements (date, location, free/paid)

- Day 23-24: Mobile responsive polish

- Day 24-25: Analytics setup (Plausible/Umami)

- Day 25-26: First weekly newsletter template

- Day 27-28: Send first newsletter to early subscribers

✓ Week 4 Exit Criteria: First newsletter sent, 100+ subscribers, site polished

## Phase 1 Deliverables Checklist

- Live website at custom domain

- 100+ events indexed and categorized

- 4+ scrapers running on schedule

- Email capture with welcome sequence

- 100 email subscribers

- First newsletter sent

- Analytics tracking all pages

# Phase 2: Growth (Weeks 5-8)

Goal: SEO traction, organizer submissions, 300+ subscribers

## Week 5: SEO Foundation

Theme: "Be found"

- Day 29-30: Category landing pages (/healthcare, /finance, /tech)

- Day 30-31: Meta tags, Open Graph, structured data audit

- Day 31-32: Google Search Console setup + sitemap submission

- Day 32-33: First SEO blog post: "Best Dubai Tech Events 2025"

- Day 34-35: Internal linking structure

✓ Week 5 Exit Criteria: Indexed in Google, category pages live

## Week 6: Organizer Outreach

Theme: "Escape the scraping dependency"

- Day 36-37: Event submission form (public)

- Day 37-38: Submission review workflow in n8n

- Day 38-40: Cold outreach: 50 event organizers (email template)

- Day 40-41: "List your event for free" value proposition page

- Day 41-42: Follow-up sequence for non-responders

✓ Week 6 Exit Criteria: Submission form live, 50 organizers contacted, 5+ responses

## Week 7: Content & Community

Theme: "Build authority"

- Day 43-44: Second blog post: "UAE Healthcare Conferences Calendar"

- Day 44-45: LinkedIn content strategy (3 posts/week plan)

- Day 45-46: Join 10 UAE professional WhatsApp groups

- Day 46-48: Helpful presence: share relevant events (not spammy)

- Day 48-49: Newsletter: feature an organizer spotlight

✓ Week 7 Exit Criteria: 2 blog posts live, active in 10+ groups, 200+ subscribers

## Week 8: Vertical Expansion

Theme: "Own the niche"

- Day 50-51: Healthcare vertical deep-dive: 5 new sources

- Day 51-52: UAE Medical Events subdomain/section

- Day 52-53: Targeted outreach: 20 healthcare event organizers

- Day 53-55: Blog: "Complete Guide to UAE Medical Conferences 2025"

- Day 55-56: Healthcare-specific newsletter segment

✓ Week 8 Exit Criteria: Healthcare vertical live, 50+ healthcare events, 300+ total subscribers

## Phase 2 Deliverables Checklist

- Category landing pages indexed

- 3 SEO blog posts published

- Event submission form operational

- 10+ organizers submitting directly

- Active in 10+ WhatsApp/LinkedIn groups

- Healthcare vertical launched

- 300+ email subscribers

- First organic search traffic visible

# Phase 3: Validation (Weeks 9-12)

Goal: Prove the flywheel works — growth without constant pushing

## Week 9: Referral & Virality

Theme: "Make sharing easy"

- Day 57-58: Social share buttons on event pages

- Day 58-59: "Share this event" CTA in newsletter

- Day 59-60: Referral program design (get 3 signups = premium features)

- Day 60-62: Implement basic referral tracking

- Day 62-63: WhatsApp share integration

✓ Week 9 Exit Criteria: Sharing active, first referral signups tracked

## Week 10: Automation & Scale

Theme: "Remove yourself from the loop"

- Day 64-65: Automated newsletter generation from top events

- Day 65-66: Scraper health monitoring (Slack alerts)

- Day 66-67: Event deduplication improvements

- Day 67-69: Social media auto-posting (LinkedIn, Twitter)

- Day 69-70: Weekly operations playbook documented

✓ Week 10 Exit Criteria: Newsletter auto-generates, <2 hrs/week maintenance

## Week 11: Second Vertical

Theme: "Repeat the playbook"

- Day 71-72: Finance/Fintech vertical launch (use healthcare template)

- Day 72-73: 5 finance-specific scrapers

- Day 73-74: DIFC, ADGM focused content

- Day 74-76: Blog: "Dubai Fintech Events & Conferences 2025"

- Day 76-77: Outreach: 20 finance event organizers

✓ Week 11 Exit Criteria: Finance vertical live, 50+ events

## Week 12: Metrics & Planning

Theme: "Know your numbers"

- Day 78-79: Comprehensive analytics dashboard

- Day 79-80: 90-day retrospective: what worked, what didn't

- Day 80-82: Monetization readiness assessment

- Day 82-84: Q2 plan: Featured listings, sponsor outreach

- Day 84-90: Document everything for potential VA handoff

✓ Week 12 Exit Criteria: Clear metrics, Q2 plan ready, operations documented

## Phase 3 Deliverables Checklist

- Referral system active

- Newsletter auto-generates weekly

- 2 verticals fully operational

- 500+ email subscribers

- 1,000+ monthly visitors

- 20+ organizers submitting directly

- <2 hours/week maintenance time

- Q2 monetization plan ready

# Success Metrics Dashboard

## Weekly Tracking

| Metric | Day 30 | Day 60 | Day 90 | Stretch |
| --- | --- | --- | --- | --- |
| Events Indexed | 100 | 250 | 500 | 750 |
| Email Subscribers | 100 | 300 | 500 | 750 |
| Monthly Visitors | 200 | 500 | 1,000 | 2,000 |
| Direct Submissions | 0 | 10 | 20 | 30 |
| Keywords Ranked (Top 20) | 0 | 5 | 15 | 25 |
| Newsletter Open Rate | 40% | 35% | 30% | 35% |
| Weekly Maintenance Hours | 10 | 5 | 2 | 1 |

# Risk Mitigation

| Risk | Mitigation | Early Warning |
| --- | --- | --- |
| Scraper breaks | Multiple sources per category; organizer submissions as backup | Daily event count drops >20% |
| No organic traffic | Double down on WhatsApp/LinkedIn groups; email list is the backup distribution | <50 organic visits by Day 60 |
| Low email signups | Add incentive (PDF calendar); improve signup UX; test different CTAs | <50 signups by Day 30 |
| Organizer outreach fails | Focus on scrapers; attend events in person to network | <5 responses from 50 emails |
| Motivation drops | Weekly wins ritual; public accountability (Twitter/LinkedIn updates) | Missed 2+ weekly tasks |

# Weekly Operating Ritual

Every Sunday evening (30 minutes):

- Review metrics: Check dashboard against targets

- Scraper health: Verify all workflows ran successfully

- Content pipeline: Queue next week's blog/social content

- Newsletter prep: Review auto-generated draft, personalize

- Plan week: Identify 3 must-do tasks for the week

Remember: The goal of Day 90 isn't revenue — it's proving the flywheel turns. If you have 500+ subscribers, 20+ organizers submitting, and traffic growing without paid ads, you've validated the model. Revenue is a Q2 problem.

Document prepared for Claude Code implementation. Version 1.0